MINUTES OF THE GRAND ISLE INDEPENDENT 

LEVEE BOARD OF COMMISSIONERS REGULAR MEETING

WEDNESDAY, OCTOBER 22 2025
4:00 P.M.
The Grand Isle Independent Levee District met on Wednesday, October 22, 2025, at 
4:00 p.m. in a regular meeting at the Grand Isle Multiplex Center with the following commissioners:

Present: 3 Commissioners – David Camardelle, Kelly Besson, Sr, Michael Scioneaux

Absent: 0
President Camardelle called the meeting to order and then led with the Pledge of Allegiance, followed by a prayer.

Motion by Commissioner Besson, seconded by Commissioner Scioneaux and unanimously agreed to approve the minutes of the meeting held on October 8, 2025, as written.

Mr. Joe Chauvin was recognized from GIS Engineering LLC and gave the following report: 

1. GIS is working on the Back Levee Alignment Design with CPRA. 2. Facility Planning and Control is working on a reimbursement for money spent on engineering, land surveying and culverts and flood gates. A joint motion was made by the commissioners to approve the contract with GIS Engineering LLC for engineering on the Facility Planning and Control levee project. 3. Working with FEMA on renourishing the levee breakwaters and Reach 2 Levee. Bids should be ready soon. 4. Orange Lane Pump Station is completed. Waiting on the gas tank to come in. 5. Landry’s Hole and Cypress Pump Station should out for bid By Jefferson Parish. 6. Working on developing a marsh and mangrove restoration project for Bayou Thunder and Bay Ronfleur that balances habitat restoration, community resilience, public access, and cost effectiveness using a grant for this plan. 7. New Capital Outlay request will focus on Back Levee Flood Protection and Breakwater Protection. 8. Discussion was held concerning purchasing a new tractor. A joint motion was made by the Commissioners to purchase a new tractor under the state contract with M& L Industries, LLC in the amount of $97,724.60.
Mr. Weldon Danos was recognized from the Grand Isle Port Commission and gave the following report: Oyster Aquaculture Workstation and Oyster Farm Expansion 2 is both on hold for the time being.  
President Camardelle stated that he has been working with Senator Connick and Representative Orgeron, the Governor, CPRA and the federal delegation to push with the Corps of Engineers to install the rocks on the gulf side of Grand Isle. The governor wants to see all the gulf with rocks protecting the shoreline. The Corps of Engineers Colonel has been in touch and they are working on getting the rocks. GIS Engineering is working on some grants for the levee board and is also applying for more grants. Capital Outlay deadline is coming up and Senator Connick and Representative Orgeron support the levee board projects. Attended a meeting with Jefferson Parish officials last week. President Camardelle thanked Mr. Joe Chauvin and Daniel Dermond from CPRA for helping assist to move forward the levee board projects. We are working on a maintenance program for the levee board equipment. 
Motion by Commissioner Scioneaux, seconded by Commissioner Besson and unanimously agreed to approve all the expenses presented associated with operating the levee board.

Joint motion by the commissioners to approve the expenses for the annual Levee Board Conference in New Orleans in December 2025.

Motion by Commissioner Scioneaux, seconded by Commissioner Besson and unanimously agreed to adjourn the meeting at 4:51 p.m.







______________________________







David Camardelle, President/Director

ATTESTED




Grand Isle Independent Levee District

___________________________

Patricia Bellanger, Secretary
Grand Isle Independent Levee District

