MINUTES OF THE GRAND ISLE INDEPENDENT

LEVEE BOARD OF COMMISSIONERS REGULAR MEETING

WEDNESDAY, OCTOBER 23, 2024

4:00 P.M.

# The Grand Isle Independent Levee District met on Wednesday, October 23, 2024, at

# 4:00 p.m. in a regular meeting at the Grand Isle Multiplex Center with the following commissioners:

Present:  3 Commissioners – David Camardelle, Kelly Besson, Sr, Michael Scioneaux

Absent:  0

President Camardelle called the meeting to order and then led with the Pledge of Allegiance, followed by a prayer.

Motion by Commissioner Besson, seconded by Commissioner Scioneaux and unanimously agreed to approve the minutes of the meeting held on October 9, 2024, as written.

Joe Chauvin from GIS Engineering gave the following report: 1. Attended a meeting with CPRA for the engineering and design on the back levee alignment design. 2. Working on moving forward on the Back Levee Flood Protection Project using funds from Facility Planning and Control. 3. The Reach 2 Levee Alignment has been approved by FEMA and sent bid package to FEMA to approve. 4. A joint motion was made by the commissioner to approve to authorize the President to sign all paperwork associated with the Orange Lane Pump Station. The Orange Lane Pump Station Notice of Ward was issued on 10/7/24.

President Camardelle stated that Capital Outlay requests are due October 1 and the levee board will have three projects that we are applying for: back levee flood protection, breakwater protection and maintenance building. He thanked Jefferson Parish Councilman Marion Edwards, Michelle Gonzales for getting the money for the Orange Lane Pump Station. He stated that he will call Mr. Retif to start the project on the old Exxon Property. He also thanked the Governor, CPRA, Gordon Dove, Senator Connick, Representative Orgeron for working with the levee board. He stated that hopefully hurricane season is over. He stated that the town, levee board, port commission, state and local officials care about the island and is working toward protecting the coastline.

Motion by Commissioner Besson, seconded by Commissioner Scioneaux and unanimously agreed to approve all the expenses presented associated with operating the levee board.

Motion by Commissioner Scioneaux, seconded by Commissioner Besson and unanimously agreed to adjourn the meeting at 4:41 p.m.

______________________________

David Camardelle, President/Director

ATTESTED					Grand Isle Independent Levee District

___________________________

Patricia Bellanger, Secretary

Grand Isle Independent Levee District