MINUTES OF THE GRAND ISLE INDEPENDENT 

LEVEE BOARD OF COMMISSIONERS REGULAR MEETING

WEDNESDAY, NOVEMBER 12 2025
4:00 P.M.
The Grand Isle Independent Levee District met on Wednesday, November 12, 2025, at 
4:00 p.m. in a regular meeting at the Grand Isle Multiplex Center with the following commissioners:

Present: 3 Commissioners – David Camardelle, Kelly Besson, Sr, Michael Scioneaux

Absent: 0
President Camardelle called the meeting to order and then led with the Pledge of Allegiance, followed by a prayer.

Motion by Commissioner Scioneaux, seconded by Commissioner Besson and unanimously agreed to approve the minutes of the meeting held on October 22, 2025, as written.

Mr. Joe Chauvin was recognized from GIS Engineering LLC and gave the following report: 

1. GIS is working on the Back Levee Alignment Design with CPRA. No money will be used for construction or land rights.  2. Facility Planning and Control is working on a reimbursement for money spent on engineering, land surveying and culverts and flood gates. 3. Working with FEMA on renourishing the levee breakwaters and Reach 2 Levee. Bids should be ready soon. 4. Orange Lane Pump Station is completed. A motion was made by Commissioner Scioneaux, seconded by Commissioner Besson, and unanimously agreed to pay Sealevel Construction Inc pay App #9 in the amount of $467,851.44.          5. Landry’s Hole and Cypress Pump Station should out for bid By Jefferson Parish.           6. Working on developing a marsh and mangrove restoration project for Bayou Thunder and Bay Ronfleur that balances habitat restoration, community resilience, public access, and cost effectiveness using a grant for this plan. 
President Camardelle stated that he has been working with Senator Connick and Representative Orgeron, the Governor, CPRA and the federal delegation to push with the Corps of Engineers to install the rocks on the gulf side of Grand Isle and working on installing more pumps on the island. President Camardelle thanked the Governor, CPRA, Senator Connick, Representative Orgeron, JP Officials for helping assist to move forward the levee board projects. President Camardelle thanked the public for having patience with the levee board projects.  
Motion by Commissioner Besson, seconded by Commissioner Scioneaux and unanimously agreed to approve all the expenses presented associated with operating the levee board.

Motion by Commissioner Besson, seconded by Commissioner Scioneaux and unanimously agreed to adjourn the meeting at 4:34 p.m.







______________________________







David Camardelle, President/Director

ATTESTED




Grand Isle Independent Levee District

___________________________

Patricia Bellanger, Secretary
Grand Isle Independent Levee District

