MINUTES OF THE GRAND ISLE INDEPENDENT 

LEVEE BOARD OF COMMISSIONERS REGULAR MEETING

TUESDAY, NOVEMBER 19, 2024
12:00 P.M.
The Grand Isle Independent Levee District met on Tuesday, November 19, 2024, at 
12:00 p.m. (noon) in a regular meeting at the Grand Isle Multiplex Center with the following commissioners:

Present:  3 Commissioners – David Camardelle, Kelly Besson, Sr, Michael Scioneaux

Absent:  0
President Camardelle called the meeting to order and then led with the Pledge of Allegiance, followed by a prayer.

Motion by Commissioner Besson, seconded by Commissioner Scioneaux and unanimously agreed to approve the minutes of the meeting held on October 23, 2024, as written.

Joe Chauvin from GIS Engineering gave the following report: 1. Working on a schedule for CPRA for the engineering and design on the back levee alignment design. A motion was made by the commissioners to approve the back levee alignment change for CPRA. A public hearing will be held on December 11the on this project. 2. The survey has been completed on the new alignment for the levee using the money approved from Facility Planning and Control. A joint motion was made by the Commissioners to approve the back levee alighmnent.3. Working with FEMA on the Reach 2 Levee Alignment and renourishing the breakwaters.4. Waiting on funding for Landry’s Hole, Chighizola, and Cypress Pump Stations. 5.  Sealevel Construction should start construction on Orange Lane Pump Station on December 9, 2024.
Mr. Weldon Danos was recognized from the Grand Isle Port Commission and gave the following report: Barataria Bar will be dredged by Muddy Water Dredging Company. Weather has kept the company from starting. Worked on a GIPC Master Plan to give to La Ports Investment & Strategy Committee. 
President Camardelle stated that the commissioners are going to Baton Rouge for eh annual Levee Board Convention where contacts are made and meetings are attended.  He thanked Gordon Dove from CPRA for his support on the diversion project that will pump more water down to Grand Isle. HE also thanked J. P. Councilman Marion Edwards, JP President Sheng, and Michelle Gonzales for getting the money for the Orange Lane Pump Station. He then thanked the Governor, CPRA, Gordon Dove, Senator Connick, Representative Orgeron for working with the levee board on Capital Outlay Projects.
Motion by Commissioner Besson, seconded by Commissioner Scioneaux and unanimously agreed to approve all the expenses presented associated with operating the levee board.

Motion by Commissioner Scioneaux, seconded by Commissioner Besson and unanimously agreed to adjourn the meeting at 12:58 p.m.







______________________________







David Camardelle, President/Director

ATTESTED




Grand Isle Independent Levee District

___________________________

Patricia Bellanger, Secretary
Grand Isle Independent Levee District

