MINUTES OF THE GRAND ISLE INDEPENDENT 

LEVEE BOARD OF COMMISSIONERS REGULAR MEETING

WEDNESDAY, DECEMBER 11, 2024
4:00 P.M.
The Grand Isle Independent Levee District met on Wednesday, December 11, 2024, at 
4:00 p.m. in a regular meeting at the Grand Isle Multiplex Center with the following commissioners:

Present:  3 Commissioners – David Camardelle, Kelly Besson, Sr, Michael Scioneaux

Absent:  0
President Camardelle called the meeting to order and then led with the Pledge of Allegiance, followed by a prayer.

Motion by Commissioner Scioneaux, seconded by Commissioner Besson and unanimously agreed to approve the minutes of the meeting held on November 19, 2024, as written.

Joe Chauvin from GIS Engineering gave the following report: 1. Working on the funding from CPRA for engineering and design on the back levee alignment design. 2. The survey has been completed on the new alignment for the levee using the money approved from Facility Planning and Control. The Exxon property is still in court. 3. Working with FEMA on the Reach 2 Levee Alignment and renourishing the Cheniere Caminada breakwaters and the Grand Isle Breakwaters. 4. Waiting on funding for Landry’s Hole, Chighizola, and Cypress Pump Stations. 5.  A public hearing was held earlier today on the Bayou Thunder Restoration Project. 6. Sealevel Construction should start construction on Orange Lane Pump Station as the notice to proceed was issued on December 9, 2024. 7.GIS has secured another grant for Fifi Island through NFWF for the final design on protection the island. 
Mr. Weldon Danos was recognized from the Grand Isle Port Commission and gave the following report: Barataria Bar is being dredged by Muddy Water Dredging Company. Muddy Water Dredging started November 23, 2024 and should be complete in 30 days.  
President Camardelle stated that the commissioners went to New Orleans for the annual ALBL meetings earlier in December. He said they had great meetings and was very informative. He thanked the Governor, Gordon Dove from CPRA, Senator Connick, Representative Orgeron for their continued support and assistance given to the island. He also thanked J.P. Councilman Marion Edwards, JP President Sheng, and Michelle Gonzales for getting the money for the Orange Lane Pump Station. He then thanked the federal delegation for helping with FEMA and any other issues that have come forth. He also thanked the commissioners for being informed of the projects and letting the people know what the levee board is accomplishing. 
A motion by Commissioner Besson, seconded by Commissioner Scioneaux and unanimously agreed to approve all the expenses presented associated with operating the levee board.

Motion by Commissioner Besson, seconded by Commissioner Scioneaux and unanimously agreed to adjourn the meeting at 4:37 p.m.







______________________________







David Camardelle, President/Director

ATTESTED




Grand Isle Independent Levee District

___________________________

Patricia Bellanger, Secretary
Grand Isle Independent Levee District

