***Saline Lake Game and Fish Preserve***

 ***Commission***

 ***P.O. Box 847, Winnfield, La. 71483***

 ***Meeting Minutes***

***Meeting Date: April 8, 2021***

***Meeting Location: Couley Methodist Church, 14245 Highway 84W, Winnfield, La. 71483***

***Members Present: J. Atherton, B. Butler, W. Smith, J. Kelley.***

***Members Absent: T. Brewton, B. Carter, P. Todd.***

***Called to order at: 5:00 pm by: J. Atherton***

***Invocation by: W. Smith***

***Pledge by: W. Smith***

***Agenda/Minutes:***

***Adopt/Amend Agenda***

 ***Motion: B. Butler Second: J. Kelley Vote: Unanimous***

***Adopt last meeting minutes***

 ***Motion: W. Smith Second: B. Butler Vote: Unanimous***

***New / Old Business:***

1. ***Sign-in Sheet for Meeting Guests***
2. ***Contact List for Volunteers/Guests that would like to have E-mail updates.***
3. ***Discussion of Commissioner’s Responsibilities for 2021:***

***Duck Blinds- W. Smith***

***Long Range Tree Cutting – J. Atherton***

***Short Term Spraying / Drawdowns – B. Carter***

***Motion to stay the same.***

***Motion: W. Smith Second: B. Butler Vote: Unanimous***

***4. Introduction of Guests:***

1. ***Elected Officials: Josh Macalester.***
2. ***LA. Department of Wildlife and Fisheries: V. Dowden, W. Maddox C. Finkbeiner.***

***5 Financial Report (current)***

* 1. ***Checking Account Balance $11,868.24***
	2. ***CD Account Balance $11,586.44***
	3. ***Duck Blind revenue $2,225.00***

***6 Duck Blind Permits***

* 1. ***2021-2020 Season permits will be available August 1, 2021 through October 31, 2021. Any permits not paid for in this time frame will become available on first come, first serve basis.***
	2. ***Permits will be $25.00.***

***7 LADOTD Chee Chee Dam Inspection***

* + 1. ***Inspection performed 4/11/19- Report to be sent. Bridge maintenance crew to schedule the repair on spalling around handrail posts. Replaced some caps on post already. Will continue to replace caps as needed.***
		2. ***Remove unwanted vegetation near spillway on Natchitoches side.***
		3. ***Install valve stem covers and replace underdrain caps that are broken.***
		4. ***B. Sticker waiting on State’s Brontosaurus machine to clear brush before end of year. Willing machine is available.***
		5. ***B. Sticker has taken new job in Baton Rouge and continues to work***

 ***on inspection items.*** B. Sticker has a project with PT funds for numerous levees that need clearing with State’s Brontosaurus machine to clear brush. Sticker is still working on possibility of Commission to operate gates. Also has a project concerning gate / land access to levee. Saline Commission requested and received a copy of the 2020 inspection report.

* + 1. *R*emote level gauge for Saline dam requested from LADOTD. B. Sticker, on 11/8/19. Six lakes on local DOTD list for level gauges. Sticker contacted USGS and Baton Rouge DOTD for availability of money and / or matching funds. USGS typically installs radar type gauges.  Gauges cost about $14,000 for the initial installation and about $7,000 per year for USGS to operate and maintain them. Sticker determined that the Louisiana Watershed Imitative will be installing any in the future. Per Ed Knight, P.E. who is a State Dam Safety Official with DOTD Public Works & Water Resources - the Louisiana Watershed Initiative is currently planning to initially fund several gauges. A formal request was made to the Louisiana Watershed Initiative on 1/22/20 and 1/25/20 to install a stage gauge on Saline Lake.

***8 Lake Rules and Regulations WLF Status – V. Dowden***

1. Statewide Lake Rules & Regulations – List of requested regulations given to V. Dowden on 8/18/19 for WLF discussion on Statewide approval changing from “waterbody” passive gear regulations to “statewide” passive gear regulations.
2. Channel Marking Status – WLF has requested that “the channel needs attention other than just treatment to visually navigate from Cedar Bluff to Keyhole.   WLF could supply low cost supplies such as red and green paint or stencils.” Started marking north of sand dump and stopped at Brewton boat road. WLF will continue to mark where needed as water level allows.

 ***9 Short Term Spraying***

1. **New Cypress Tree Growth –** In 2020 it was determined that 2021 was the year that the new cypress growth between Oak Point #1 and Oak Point #2 would be addressed after approximately 4 years of growth.  It has previously been discussed that the water level must be approximately 2 to 3 feet below pool to allow the top of the trees to be out of the water and enough water to float the spray boats. Plan to be established.
2. **Salvinia Evaluation / Problem Areas:**

Report of effect of January-February snow events

Report of spraying / Salvinia situation North of boom.

Report of spraying / Salvinia situation between Oak 1 and 2.Report of lake Salvinia condition South of boom

***10 Boom installation Mulligan Inn boat Ramp***

1. ***A boom was placed from the east bank to the west bank at the pipeline by Mulligan Inn.***
2. ***There are currently 3 entries and exits. These entries and exits will likely be decreased to 2 or 1 to minimize salvinia in the open areas.***

 ***c. Boom is still in place and will be monitored.***

 d. Boom relocation behind trees on North side of pipeline / East bank

***11 Drawdown***

* 1. Drawdown strategy for 2021 to be determined.
	2. Gates opened 5/27/2021

 ***12* Long Range Tree Cutting – J. Atherton**

A. Initial equipment demonstration for tree removal performed on June 11, 2019.

B. Trees from 6/11/19 demonstration moved to USFS dirt pit on 9/3/19. Tress on hump South of Mulligan Inn removed by WPPJ to open up area around ramp and taken to USFS dirt pit.

C. Second contractor reviewed 10 acre test plot with WLF to determine feasibility and cost. Waiting on estimate. Emails sent requesting pricing sent 9/16/19, 10/4/19, and 1/8/20.

D. Second permit request made to Corp of Engineer for Letter of Permission (LOP) Permit #MVK-2019-139M for additional acres approved.

 E. US Forestry Service issued a Nominal Effects Letter on July 31, 2019 for use of the dirt pit for burning of trees.

 F. Cypress Chipping – If there are enough (5,000 trees for 1 week of work) trees (assuming pulp wood size) available at the burn pit, then contractor would move in a portable chipper. Can chip up to 30” meaning maybe some limbs / stumps would be left for burning. Calculations: 5,000 trees / 200 trees per load = 25 loads of raw trees. Trailers are 45’ + 15’ over hang = 60’ long. Weight is 30Tons per truck at 25 trucks = 750 Tons for 5,000 trees. Cypress density about same as pine at 32 lb/cf.

 G. Sabine River Authority (Mike Carr) contacted concerning equipment used for stump removal on Toledo Bend. Two types of equipment used, cutting head attached to backhoe with hydraulic 404 pitch chain saw with “V”, track hoe barge to push stumps over when water was low. No longer have equipment purchased from Byles Welding & Tractor (Many). Possible barge supplier Leevac Shipyards, Jennings. Byles not interested in giving quote on barge to cut trees.

 H. Woodson Incorporated, LLC contacted in August, 2020 concerning tree removal – no interest.

 I. To date, no contractor found to remove trees.

 J. HB 239 discussion.

* ***13.* Land Donation –** The Saline Lake Commission was contacted on 11/10/20 by Macs-Development, LLC, Matthew Calderone concerning the donation of a 58 acre parcel of land owner by O.M. Cummings in Natchitoches parish. The land is PARCEL# 0020036 100 listed as being N 1/2 OF SE, NE OF SW & SW OF NE SEC. 9-11-5, Less 102 AC TO STATE. The USFS was contacted to determine interest in receiving the land but the USFS was not interested. Owner is still possibly interested in donating to the Saline Lake Commission.

***14. Public/Commission Comments or Questions: none***

***Adjourn: 6:50 pm***

 ***Motion: W. Smith Second: B. Butler Vote: Unanimous***

 ***Jimmy Atherton Bill Butler***

 *-------------------------------------- -----------------------------------------*

***Jimmy Atherton – President Bill Butler – Secretary/Treasurer***