MINUTES OF MEETING

TECHE-VERMILION FRESH WATER DISTRICT

FEBRUARY 24, 2014

The Board of Commissioners met on the above date at the Teche-Vermilion Fresh Water District office located at 315 South College, Suite 110, Lafayette, LA.  Mr. Ed Sonnier, Chairman, called the regular monthly meeting to order at 10:00 a.m.  Members present were:  Mr. Ed Sonnier,

Mr. Mike Detraz, Mr. Donald Segura and Mr. Bradley Grimmett.  Absent:  Mr. Tommy Thibodeaux.  In addition present were:  Mr. Alex Lopresto,

Mr. Don Kelley, Mr. Les Waguespack, Ms. Jody White, Mr. Pat Landry,

Mr. Chris Burke, Mr. Donald Sagrera and Ms. Sue Bergeron.

At this time the Chairman called for public comment.

There was no comment.

Upon motion by Mr. Detraz and seconded by Mr. Segura, the minutes of the previous meeting of January 27, 2014 were accepted and approved.  Motion carried.

Mr. Chris Burke with Regions Bank presented the Board with the District’s Investment review.

Upon motion by Mr. Segura and seconded by Mr. Detraz, the financial statements for the period ended January 31, 2014 and the Actual Weighted Average Yield on Investments were 1.52% were accepted and approved.  Motion carried.

Mr. Les Waguespack with CBI updated the Board on the Siphon Project.  He stated the permitting process is underway.  The surveys are completed.  Preliminary design should complete by the end of March and Final design complete around end of July.

Minutes of Meeting

February 24, 2014

Page 2

Quality Painting Contractors will paint the Crane, catwalk beams, bracing and roller drives for trash rakes.

Mr. Sagrera stated we entered into an agreement with Patterson Pump for purchase of a new pump which will cost $820,000 and an added suction umbrella for $13,500.

Upon motion by Mr. Segura and seconded by Mr. Detraz, the Board authorized to advertise for bids for a new 5-yard Dump Truck.  Motion carried.

Upon motion by Mr. Detraz and seconded by Mr. Segura, the Board authorized Sellers Group to acquire a plan for the remodeling of the Pump Station Office Building.  Motion carried.

Upon motion by Mr. Segura and seconded by Mr. Detraz, no further business was brought forth, therefore, the meeting adjourned.

____________________________           ____________________________

CHAIRMAN			        SECRETARY-TREASURER