MINUTES OF MEETING

TECHE-VERMILION FRESH WATER DISTRICT

November 25, 2025

The Board of Commissioners met on the above date at the Teche-Vermilion Fresh Water District office located at 315 South College, Suite 110, Lafayette, Louisiana at 10:00 a.m.  Member’s present were:  Mr. Edward Sonnier, Mr. Tommy Thibodeaux, Mr. Keith Hensgens, Mr. Donald Segura, and Mr. Samuel Grimmett.    In addition, present were: Mr. Donald Sagrera, Ms. Wendy Dupuis, Mr. Alex Lopresto, Mrs. Kristy Thibodeaux, Mr. Larry Cramer, Mr. Corey Hulin, Mr. Ivy Thibodeaux, Mr. Dion Broussard, Mr. Coy Duplantis, Mrs. Amanda Blanchard, Mr. Dee Stanley, Mr. Jeremy Johnson, Mr. Jon Larson, and Mrs. Gabi McGee.

At this time the Public meeting, the Chairman called for any public comment regarding the Agenda.  There was no comment.

Upon motion by Mr. Thibodeaux and seconded by Mr. Hensgens, the minutes of the previous meeting of October 28, 2025, were accepted and approved.  Motion unanimously carried.

Upon motion by Mr. Segura and seconded by Mr. Hensgens, the Board approved Partial Payment #20 from Southern Constructors, LLC in the amount of $8,021.25 for the Loreauville Canal Navigable Control Structure Maintenance Project.  Motion unanimously carried.

Update on Bayou Amy Water Quality Study, three sondes are installed in the Bayou Amy and are collecting data on a continuous basis.  Our staff at Teche-Vermilion Fresh Water District are retrieving the data and forwarding it to Dr. Broussard.

Update on Inlet Channel and Riverbanks stabilization survey, Engineers with Freese-Nichols are in the process of completing the 30% design phase of the project which may be ready for the December meeting.  Once we evaluate their findings and recommendations, we will be able to get an estimate of cost and determine how much we will want to do Preliminary discussions with Dr. Broussard indicate that installation of the mats should coincide with dredging of the inlet channel.

Minutes of Meeting

November 25, 2025

Page 2

Upon motion by Mr. Thibodeaux and seconded by Mr. Segura, the Board approved Superior Service Co.,Inc. to move forward with the Borrow Pit Control Structure Trash Screen.  Motion unanimously carried.

Upon motion by Mr. Thibodeaux and seconded by Mr. Hensgens, the Board approved moving forward with Acadiana Land Service to remove trees in the Bayou Fusilier.  Motion unanimously carried.

Jon Larson with Regions Bank presented the Investment Review.

Upon motion by Mr. Segura and seconded by Mr. Hensgens, the Board approved the insurance renewal with Brown and Brown.  Motion unanimously carried.

Upon motion by Mr. Segura, and seconded by Mr. Thibodeaux, the Board moved to amend the agenda to move into Executive Session to discuss the lawsuit.  Motion unanimously carried.

Upon motion by Mr. Thibodeaux, and seconded by Mr. Segura, the Board moved to amend the agenda to move back into New Business.  Motion unanimously carried.

Upon motion by Mr. Hensgens and seconded by Mr. Segura, the financial statements for the period ending October 31, 2025, have been approved and accepted.  Motion unanimously carried.

The Board approved having a Special Meeting on December 9, 2025, at 10:00 a.m. to adopt the Budget.

Upon motion by Mr. Segura and seconded by Mr. Hensgens, the Board moved to approve payment of all bills for November 2025.  Motion unanimously carried.

The District pumped 11,033,200,000 gallons for a total of 30 days in October 2025.

Upon motion by Mr. Thibodeaux and seconded by Mr. Segura, no further business was brought forth, therefore, the meeting adjourned.