
MINUTES OF MEETING

TECHE-VERMILION FRESH WATER DISTRICT

August 25, 2026

	The Board of Commissioners met on the above date at the Teche-Vermilion Fresh Water District office located at 315 South College Rd, Suite 110, Lafayette at 10:00 a.m.  Member’s present were:  Mr. Edward Sonnier, Mr. Tommy Thibodeaux, Mr. Keith Hensgens, and Mr. Donald Segura. Member absent: Mr. Samuel Grimmett.  In addition, present were: Mr. Donald Sagrera, Ms. Sandra Bergeron, Mrs. Kristy Thibodeaux, Mr. Alex Lopresto, Mr. Corey Hulin, Mr. Ivy Thibodeaux, and Mr. Gene Sellers.

	At this time of the Public meeting, the Chairman called for any public comment regarding the Agenda.  There was no comment.

	Upon motion by Mr. Thibodeaux and seconded by Mr. Segura, the minutes of the previous meeting of July 24, 2026, were accepted and approved.  Motion unanimously carried.

	Update on the Ruth Canal project, draft of plans will be presented next month.

	Update on Bayou Amy Water Quality Study, data collection will be completed at the end of September 2026.

	Upon motion by Mr. Thibodeaux and seconded by Mr. Hensgens, the board approved recommendations for Partial Payment No. 1 from Thomson Brothers Construction, Inc. in the amount of $56,329.33(14.62% complete) for Office/Warehouse Renovations in Krotz Springs.  Motion unanimously carried.  

	Upon motion by Mr. Thibodeaux and seconded by Mr. Hensgens, the board approved payment on Office/Warehouse Renovations in Krotz Springs to The Sellers Group for Architect Observation of Construction in the amount of $1,733.57.  Motion unanimously carried. 
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	Upon motion by Mr. Thibodeaux and seconded by Mr. Segura, the Board approved seeking engineering proposals on the switch gear replacement.  Motion unanimously carried. 

Upon motion by Mr. Segura and seconded by Mr. Hensgens, the financial statements for the period ending July 31, 2026, have been approved and accepted.  Motion unanimously carried.

Upon motion by Mr. Thibodeaux and seconded by Mr. Hensgens, the Board moved to approve payment of all bills for August 2026.  Motion unanimously carried.  

The Board approved for the Annual Inspection Meeting to be held on October 23, 2026.  

The District pumped two days in the month of July 2026.

Upon motion by Mr. Segura seconded by Mr. Hensgens, no further business was brought forth, therefore, the meeting was adjourned.


