    DELTA BIKE TRAIL
JULY 10, 2025
MINUTES

· THE MEETING WAS CALLED INTO ORDER AT 2:00 P.M. BY CHAIRMAN BILLY GUTHRIE.
· DAVE WILSON OFFERED PRAYER, AND BILLY GUTHRIE LED THE PLEDGE OF ALLEGIANCE.
· ROLL CALL WAS CONDUCTED.   BOARD OF COMMISSIONERS MEMBERS PRESENT WERE MICHAEL DOMINGUE, CONNIE BETTS, DAVID DUPREE, KENDALL THOMAS, BILLIE GUTHRIE, DAVE WILSON, DORETHA COOK.
· OTHERS PRESENT WERE DR. JIMMY JONES, DERSD; JOE CURTIS, THE CONCORDIA SENTINEL; BRIAN NUNES, DOTD; DENNIS HYMEL, JR., CRESCENT ENGINEERING AND MAPPING, LLC; JERRY HICKS, QUANDRA WASHINGTON, STEVE FLEMING.
· KENDALL THOMAS MADE A MOTION TO APPROVE THE AGENDA; MICHAEL DOMINGUE SECONDED THE MOTION.  THE MOTION PASSED UNANIMOUSLY.
· MICHAEL DOMINGUE MADE A MOTION TO APPROVE THE APRIL 9, 2025, MINUTES; DAVE WILSON SECONDED THE MOTION. THE MOTION PASSED UNANIMOUSLY.
 DR. JIMMY JONES REPORTED RESOLUTION 2025-03 |FY25-26 AUTHORIZES ADDITIONAL SUPPORT.
DENNIS HYMEL, JR. SHARED INFORMATION REGARDING FEASIBILITY STUDY CRESCENT ENGINEERING AND MAPPING, LLC IS CONDUCTING TO PROVIDE A ROAD MAP FOR THE CONSTRUCTION OF THE BIKE TRAIL. HE EXPLAINED THAT THE STUDY WILL BE DONE IN FOUR PARTS: DATA COLLECTION, PUBLIC ENGAGEMENT, DATA ANALYSIS AND FEASIBILITY, AND COMPILATION OF ALL DATA AND COMMENTS. WORKING WITH THE CORPS OF ENGINEERS, THE COMPANY IS A LITTLE MORE THAN HALFWAY IN DATA COLLECTION STAGE. THE FIRST PUBLIC ENGAGEMENT MEETINGS TO OBTAIN PUBLIC INPUT ARE EXPECTED TO BE SCHEDULED FOR LATE AUGUST THROUGH SEPTEMBER. ALL PARTS OF THE STUDY ARE EXPECTED TO BE COMPLETED BY THE END OF JULY NEXT YEAR. 
MR. HYMEL ALSO PROVIDED A WRITTEN PROJECT UPDATE ALONG WITH HIS ORAL PRESENTATION.
CHAIRMAN REPORT – NEXT MEETING WILL BE AT 2:00 P.M. OCTOBER  9, 2025.
MICHAEL DOMINGUE MADE THE MOTION TO ADJOURN; CONNIE BETTS GAVE THE SECOND. 
MOTION PASSED; MEETING ENDED.

