MINUTES OF THE GRAND ISLE INDEPENDENT

LEVEE BOARD OF COMMISSIONERS REGULAR MEETING

WEDNESDAY, OCTOBER 9, 2024

4:00 P.M.

# The Grand Isle Independent Levee District met on Wednesday, October 9, 2024, at

# 4:00 p.m. in a regular meeting at the Grand Isle Multiplex Center with the following commissioners:

Present:  3 Commissioners – David Camardelle, Kelly Besson, Sr, Michael Scioneaux

Absent:  0

President Camardelle called the meeting to order and then led with the Pledge of Allegiance, followed by a prayer.

Motion by Commissioner Besson, seconded by Commissioner Scioneaux and unanimously agreed to approve the minutes of the meeting held on September 25, 2024, as written.

Joe Chauvin from GIS Engineering gave the following report: 1. Have a meeting next Thursday in Baton Rouge with CPRA for the back levee alignment design. 2. Working on moving forward on the Back Levee Flood Protection Project using funds from Facility Planning and Control. 3. The Reach 2 Levee Alignment has been approved by FEMA and working on bid package. The breakwaters are approved by FEMA and the bid package is being worked on. 4. A joint motion was made by the commissioner to approve to issue a check to DNR for all the rock renourishments in the amount of $5,000.00. 5. The pump stations at Landry’s Hole, Cypress and Chighizola have been permitted and are waiting on funding. 6. The Orange Lane Pump Station Notice of Ward was issued on 10/7/24.

Director Weldon Danos from the Grand Isle Port Commission gave the following report:

The FEMA Pier and Bulkhead Repair Project is complete and the substantial completion inspection took place on October 3, 2024. The port commission is back in the office on Highway 1. Working on the expansion of oyster Farm # 2.

President Camardelle stated that we are in hurricane season, and we are blessed to get cold fronts that keep the storms from coming our way. He stated that he will set up a meeting with Mr. Retif to move forward on the levee and flood gates on the old Exxon Property. He thanked Senator Pat Connick, Representative Orgeron, DOTD, the Governor, CPRA, and Jefferson Parish for reaching out to see if we needed anything during storms and severe weather systems. He stated that the colonel with the Corps loves the island and is helping with the beach renourishment and getting rocks in the gulf. The stated that the town, levee board and port work together to get things done on the island. He wants the public to pray for the people of Florida getting two severe storms back-to-back.

Motion by Commissioner Besson, seconded by Commissioner Scioneaux and unanimously agreed to approve all the expenses presented associated with operating the levee board.

Motion by Commissioner Scioneaux, seconded by Commissioner Besson and unanimously agreed to adjourn the meeting at 4:39 p.m.

______________________________

David Camardelle, President/Director

ATTESTED					Grand Isle Independent Levee District

___________________________

Patricia Bellanger, Secretary

Grand Isle Independent Levee District