John Franks WMA - Reforestation Specifications

Description: Reforestation of 290-acre old-field site on John Franks WMA (Caddo Parish).

The job entails providing and machine-planting 105,000 hardwood seedlings on 290 acres.

Location: the site is adjacent to US Highway 71, approximately 4.5 miles north of its intersection with Highway 1, on the north side of Shreveport, east-central Caddo Parish, Louisiana.

Site condition:  fallow pasture with varying coverage of annual weeds, woody vines and tree (pre-dominantly honeylocust) saplings.  Site will be treated with herbicide application in fall of 2025.  Fields are bordered by US Highway 71 and/or interior WMA roads.

Tree Planting Specs:

1.	Vendor shall provide 105,000 bare-root seedlings, meeting industry standards for size and vigor, from attached species list.

2.	Seedlings shall be machine-planted with root collar at or slightly below ground-line.

3.	Seedlings shall be planted at an average rate of 363 trees/acre.  Spacing may vary but should

average 10’x12’.

4.	Planting shall occur between January 19 and February 28, 2026.

5.	LDWF will provide in-field guidance regarding site/species relationships and species grouping.

6.	Bid on $ per acre basis (combined price for seedlings and machine-planting).

7.	Quantity = 290 / Unit = Acre

Pre-bid site visit is mandatory.

Contact Personnel: Marc “Buddy” Dupuy (318)-487-5885 (office); (318)-452-8521 (cell)

Species List:

|  | number seedlings (x 1,000) |  |  |
| --- | --- | --- | --- |
| Species | target | minimum | maximum |
| TOTAL HARD MAST | 65 | 55 | 75 |
| water oak | 20 | 20 | 40 |
| willow oak | 10 | 5 | 20 |
| cow oak | 10 | 5 | 20 |
| Nuttall oak | 5 | 3 | 10 |
| cherrybark oak | 5 | 3 | 10 |
| Shummard oak | 5 | 0 | 10 |
| Delta post oak | 5 | 0 | 10 |
| overcup oak | 0 | 0 | 2 |
| Sweet pecan | 5 | 0 | 10 |

|  | number seedlings (x 1,000) |  |  |
| --- | --- | --- | --- |
| Species | target | minimum | maximum |
| TOTAL MISCELLANEOUS | 40 | 30 | 50 |
| sycamore | 7 | 0 | 15 |
| sweetgum | 6 | 3 | 15 |
| red mulberry | 6 | 3 | 10 |
| Persimmon | 5 | 0 | 10 |
| Drum. red maple | 5 | 0 | 10 |
| American elm | 5 | 0 | 10 |
| sugarberry | 5 | 0 | 10 |
| mayhaw | 1 | 0 | 3 |