Scope of Work:

The Contractor shall furnish all labor, tools, equipment, & materials to sand, stain, and finish wood floors at the Jackson Barracks for the Department of Military Affairs (DMA).

Location:

Jackson Barracks

6400 St. Claude Ave.

New Orleans La. 70117

DMA Contact:

Craig Schubert

(504) 278-8027

craig.p.schubert2nfg@army.mil

Specifications:

The Contractor shall be responsible for the following:

- Sand 1471 square feet of wood floors on the first floor, 80 linear feet of wood steps and risers, and 1387 square feet of wood floors on the second floor using dustless floor sanders.

- Remove and replace 4 square feet of ¾” heart of pine wood floor in the second floor bathroom around the toilet.

- Remove and replace 422 linear feet on the first floor and 412 linear feet on the second floor of ¾” stain grade quarter round.

- Stain and finish 834 linear feet of stain grade ¾” quarter round. (422 linear feet on the first floor and 412 linear feet on the second floor).

- Detach and reset three toilets, one on the first floor and two on the second floor.

- Remove and reinstall existing Vanities, 1 on the first floor and 2 on the second floor.

- Paint 422 linear feet on the first floor and 412 linear feet on the second floor of baseboard one coat with Sherwin Willaims, Promar 200, B25W00251, Interior Gloss, 7004 Snowbound or equivalent.

Specify Brand/Model Bidding: _____________

General Information:

- The Contractor and all employees shall obey all traffic laws, speed limits, and signage on Jackson Barracks.

- The Contractor shall ensure no alcohol or illegal drugs are brought onto Jackson Barracks by any employees.

- The Contractor shall obey directions given by Post Security Police Officers at all times.

- The Contractor shall mitigate sanding dust and debris from spreading from job site as much as possible.

- The Contractor shall ensure all vehicles are moved prior to painting.

- The Contractor shall supply dumpster for debris removal.

- The Contractor shall provide port-o-let for workers.

- The Contractor shall thoroughly cleanup project site at the end of each workday.

- The Contractor shall provide detailed billing invoice for reimbursement.

- One year warranty shall be provided on paint.

- Inspection will be accomplished by Operations Manager upon completion.

- All work shall be performed by skilled tradesmen.

- All workers must be U.S. Citizen with identification or hold valid worker permit with passport.