Louisiana Universities Marine Consortium

Oceanographic Research Vessel Point Sur

A. General Provisions

1. The work consists of furnishing all plants, labor, materials, and equipment, except property specified to be furnished by Louisiana Universities Marine Consortium, hereafter referred to as LUMCON. All work shall be performed in strict accordance with these specifications and the applicable task descriptions for overhauling the Research Vessel POINT SUR. The individual task descriptions are detailed in Section B (Work Description). The principal detentions of the POINT SUR are as follows.

Length: 134’

Breadth: 32’

Draft: 10’

Displacement:	539 LT Full Load, 450 LT approx.at haulout

The Research Vessel POINT SUR is a twin screw, with dual rudders. It is U.S.-flagged, uninspected, and American Bureau of Shipping classed load line, hull and machinery.

2. The work shall begin on or near March 1stth, 2026. All contracted work must be completed by April 24th, 2026, or earlier, unless the Marine Superintendent of LUMCON authorizes an extension in the terms of the contract. Except as authorized above, any delay in completion of task(s) beyond the contract term shall be the sole responsibility of the Contractor. Any “stop work” ordered by the Contractor or LUMCON’s representatives due to poor workmanship shall be the responsibility of the Contractor.

3. Changes to these specifications or a specific task description(s) may be made only by the LUMCON Marine Superintendent or Port Captain, or the POINT SUR’S Master. Any additional work requested by LUMCON shall be negotiated with the Contractor, with terms agreed upon prior to commencement of the task, including the time required to complete the task.

4. The Contractor shall appoint a coordinator to represent all trades and activities that the Contractor is responsible for. This person shall act on behalf of and as an agent of the Contractor.

5. In the performance of work under these specifications and applicable tasks, the contractor shall remove any and all interferences required in order to perform the work as specified in each task. Upon completion of the work specified in each task, the contractor shall restore any

interferences that may have been removed to their original conditions unless otherwise directed by LUMCON’s Marine Superintendent or Port Captain, or POINT SUR’S Master.

6. The Contractor shall certify gas-free tanks and spaces as required and shall supply gas-free certificates. The Contractor shall adhere to all applicable regulations with regard to entry and work in enclosed spaces

7.All materials furnished by the contractor shall be in accordance with the rules of the American Bureau of Shipping (ABS) or the U.S Coast Guard. Certificates may be required for certain materials, such as steel and pipe used in the hull. Workmanship shall conform to the current edition of the ABS’s “Rules of Building and Classing Steel Vessels.” Welding shall be performed to meet the requirements of the ABS and U.S. Coast Guard. Fire watches shall be provided by the Contractor when deemed necessary by LUMCON. All testing of the welds for watertight integrity and other modifications is to be witnessed by the University of Southern Mississippi’s representative and to the satisfaction of the attending ABS inspector.

8. All new disturbed surfaces shall be primed and coated to match surrounding surfaces. The Contractor shall be responsible for protecting the vessel from overspray during sandblasting and painting operations on POINT SUR. Any repair of damage or recoating of the vessel will be the responsibility of the Contractor when caused by the actions of their employees or subcontractors.

9. The Contractor, on completion of work each day, shall have all traffic and work areas cleaned up, loose gear stored out of traffic areas, manhole covers temporarily replaced, and deck plates replaced where practical. Additionally, the Contractor shall protect deck covering as necessary to prevent damage or abnormal wear.

10. LUMCON shall be permitted to berth and mess the crew onboard during the overhaul, to perform general maintenance such as the preparation and painting of interior and exterior spaces, and to overhaul interior and exterior machinery. This includes inspections and work on items below the water line not included in these specifications. The ship’s crew shall not interfere with or retard the progress of the Contractor’s work. In cases where the work precludes the berthing of the crew on board, they will be accommodated off the vessel.

11. Inspections and tests on work performed or completed shall be made at a time and in a manner satisfactory to the LUMCON Marine Superintendent, Port Captain, Master, or representative. Machinery or equipment that has been overhauled or provided by the Contractor shall be tested as required by LUMCON or its representative to ensure that the work has been properly accomplished.

12. LUMCON shall have the right to have work on the ship’s equipment not included in these specifications performed by representatives of the manufacturer of the equipment.

13. The Contractor shall indemnify, defend and hold harmless LUMCON, its officers and agents, against any and all claims, costs or liabilities, for any loss, damage, injury, or loss of life, other than that attributable in whole or part to LUMCON’s fault or negligence, caused by the actions of Contractor or its officers, agents, or of any third party acting on behalf of or under the authorization from the Contractor in the performance of this work.

14. All additional work will be completed on a time and materials basis, utilizing the currently accepted rate structure. This rate structure will be made available to the Marine Superintendent, Port Captain, and Master, and agreed upon prior to the start of the affected work. Any deviations from the standard rate structure will be approved prior to the start of the affected work. The scope and details of each task will be agreed on before the start of work. Changes to the scope and details of tasks will be approved by LUMCON or a representative. A weekly accounting or estimate of charges to date will be presented to the Marine Superintendent. Every effort will be made to complete the agreed-upon work in a manner that conforms to the standard marine practices, is to the satisfaction of the attending ABS inspector where appropriate and is to the satisfaction of LUMCON or representative.

15. Change orders will be in writing. Each task will be approved separately before work starts. Disputes will be settled by negotiation to the extent possible. No liens will be placed on the Research Vessel POINT SUR and LUMCON. Billing and credit extension will be to LUMCON. All invoices for work completed shall be sent to Joe Malbrough, Marine Superintendent, Louisiana Universities Marine Consortium, 8124 Hwy 56, Chauvin, LA 70344.

B. Work Description:

1. Drydock and Berthing

Furnish labor, materials, and services to put the vessel on drydock upon arrival. Furnish line handles and tugs as necessary to dock and undock the vessel. When all underwater repairs and inspections are complete, and upon approval of University of Southern Mississippi’s  representative, undock the vessel and provide dockside berthing.

*NOTE: The vessel is equipped with the following bottom appendages. *

*REFER TO THE DOCKING PLAN FOR LOCATIONS AND DIMENSIONS*

a) Keel coolers port and starboard between frames 43 and 49, three on each side of the centerline. The distance from the center line to the inside edge of the coolers is approximately 1, 3, and 11 feet on each side. The coolers are all approximately 15 inches wide. Four are 17 feet long, and two are 22 feet long.

b) One additional cooler on the port side between frames 42 and 50. The distance from the center line to the inside edge of this cooler is approximately 6.5 feet. This cooler is 24 inches wide by 24 feet long.

c) Port and starboard bilge keels from frame 25 to 49.

d) Two sea chests between frames 38 and 39, approximately 15 inches from the center line, one on each side. One sea chest between frames 27 and 28, approximately 5’6” from the center line on the starboard side.

e) Transducer void with several transducers between frames 24 and 29. One ADCP transducer between frames 27 and 28, from near the center line to 28 inches to port of the center line. Three transducers flush with the bottom, 16 inches in diameter between frames 26 and 27. One is 4 feet 11 inches to starboard of the center line. One speed log transducer, 3 inches in diameter, flush with the bottom between frames 25 and 26, 12 inches to starboard of the center line. One 200 kHz transducer, 3 inches in diameter, flush with the bottom between frames 28 and 29, 12 inches to port of the center line.

*A docking plan will be provided for the contractor by LUMCON showing the positions of all these items. *

2. Services:

Furnish labor, materials, and equipment to provide the following services. Provisions for all services should be made as soon as the vessel is on dock as possible. Services should be provided for any period during which the vessel is alongside the dock in the water.

a. 40 PSI potable water supply

b. 100 amp, 460 VAC 3ph, 60 Hz shore power

c. Suitable garbage disposal container

d. Safe access onto the vessel while in dock

3. Paint, Underwater Body

Furnish labor, materials, and equipment to accomplish the following in terms of cleaning and painting the underwater body to the specifications. Paint will be owner-supplied. Sea chest and keel coolers shall be included as underwater body for cleaning and painting.  The area from the keel to the deep load line (5’0” from main deck) is equal to approximately 5,084 sq feet, including skeg and rudders. The antifouling line has been raised above the load line aft of amidships by approximately one foot.

A. Provide and install suitable protective coverings over transducers, propellers, and shafts, and remove them upon the completion of painting.

B. Remove any fouling and/or loose flaking paint using high-pressure fresh water. Hand scrape as necessary on keel coolers, sea chest, and other areas that are not adequately cleaned. Open the sea chest for inspection and clean and coat it per hull painting specs.

C. High-pressure freshwater sweep or power tool prep any designated areas to unfeather and remove loose areas of anti-fouling.

D. Remove all dust and spent abrasion from the bottom of the vessel.

E. For areas of damage, apply a coat of paint prior to applying bottom paint.

F. Apply one full coat of antifouling paint (provided by LUMCON) at 5 mils.

G. The Contractor shall provide a qualified person to monitor the humidity and dew point throughout the painting operation to ensure application in accordance with the manufacturer’s specification.

H. Repaint all hull marking, including Hailing Port, Draft Marks (including draft marks on transom), and Load Line Markings. Load line Markings are to be verified before work begins and must be repainted in accordance with the Load Line letter from ABS (available from LUMCON).

4. Hull Zincs:

Furnish labor, materials, and equipment to renew all hull anodes, strap type bolt on anodes. 45 anodes at 24 lbs. (6x12”) and 22 at 12 lbs. (3/12”) are required. Remove Zincs either during water blasting or immediately afterwards, and before any hull preparations or painting take place.

The zinc hole pattern is 9”x 6” center. Most studs are out of alignment enough that it is necessary to fit each zinc to its location. Matching the hole pattern from the replaced zinc to the next zinc is the best approach. The smaller zincs are for the keel coolers and the sea chest. Each sea chest has a standard 3 x 12-inch strap zinc, and the keel coolers each have two zincs that have holes drilled through the zinc itself.

Care must be taken when removing zincs to minimize the breaking from studs. Studs will be replaced where necessary. Protect the studs during painting in order to ensure good contact between the zinc and the studs.

5. Propellers and Tail Shafts:

Furnish labor, materials, and equipment to service the starboard propeller, stern tube, and tail shafts as specified below and in the following references. Shaft Seals will be provided by LUMCON.

Reference:

A. RFM&A DWG no. 1575-4801 (o) (S43-4). Shafting and arrangement details

B. Pay and Brink Instr. And Pars Book; Series PB 200s

A. Inspect inner and outer stern tube seals for leaking and check propeller heads for signs of leaking

B. Drain stern tubes. Remove the starboard tail shaft and propellers to a machine shop (rudders must be removed first). Ensure that the locations and alignment of all couplings, flanges, and connecting rods are recorded and marked for proper reinstallation. Ensure that bearing surfaces and shafts are not damaged or allowed to become fouled with dirt and sand blasting materials.

C. Remove the propeller hubs and loosen each 6” cap screw in the propeller hub. The hub cap screws are locked with hex Allen double set screws. The screw heads are protected, and the cavity is faired with red hand epoxy. The hub plug ½” hex head bolt is tapped for a 1/8” hydraulic fitting. Inspect the inside of the propeller head and remove water and dirty grease if necessary. Remove the propeller blades, as directed by the University of Southern Mississippi’s   representative, reinstall the blades and hubs using new O-rings furnished by University of Southern Mississippi. Clean and polish all blades. See the attached spec for further details on propeller hub maintenance ( See page 12).

D. Remove the forward half of the propeller hubs to expose the keyway on each tail shaft. Conduct non-destructive testing for cracks as directed by the ABS inspector and/or LUMCON Marine Superintendent.

E. Reinstall propeller hubs and blades on the tail shafts. Use new O-Rings provided by the University of Southern Mississippi. Install new outer seal bearing surfaces and/or cut existing surfaces on a lathe as directed by the Marine Superintendent. Verify that the runout on the bearing surface is within tolerances. Check the runout on the tail shaft.

F. Remove fill plugs from the propeller heads. Refill heads with ESSO BEACON 2 grease (or equivalent). Grease will be furnished by the University of Southern Mississippi.

G. Take and record bearing clearances for inner and outer bearing surfaces on both shafts.

H. Remove the starboard tail shaft. Measure bearing clearances and inspect inner and outer bearings. If indicated by inspection, remove inner and outer shaft bearings and send to an appropriate bearing shop for realignment. ABS should be present for this inspection.

I. Reinstall shafts and propellers in stern tubes. Slip a new outer seal on the shaft in front of the hubs before installing the shafts in the stern tube. Install the outer seal to the stern boss before making up couplings. Check prestress on outer seals per the Marine Superintendent’s instructions. Slip inner seals, clamping ring, and O-rings on shafts before making up the coupling and control rods. Make up control rods and couplings, being sure to align the clearance side of the coupling properly. Check and record the alignment of the shaft before making it secure. Install and align inner seals with runout and prestress within specifications contained in seal instructions ( See Page 12).

J. Re-fill stern tubes from oil on board. Allow 12 hours for this process.

K. Test propellers for the proper operation of controllable pitch and check seals for leaks.

I. Reinstall rope guards with proper clearance from propeller hubs.

6. Rudder, Stock, and Tail Shafts:

Furnish labor, materials, and equipment to:

A. Remove and lay in dock port and starboard rudders. This can be done prior to removing propellers and tail shafts.

B. Measure and furnish University of Southern Mississippi and ABS upper and lower rudder stock clearances.

C. Open and clean stuffing box for inspection by University of Southern Mississippi and ABS. After installation of tail shafts, reinstall and re-pack rudders using new packing and reinstall all gland seals, renewing all wasted or defective fasteners. Upper packing is ½”, and lower packing is 7/16”. Approximately 6 or 7 rings of packing are used in each packing gland.

7.Sea Valves:

Furnish labor, materials, and equipment to remove, then clean and inspect the following Sea Valves. Upon the approval of the Chief Engineer, reinstall the Sea Valves, renewing fasteners and gaskets where needed.

- ENGINE ROOM:

1 – 6” Butterfly

2 – 3” Butterfly

3 – 2” Ball

3 – 1” Ball

2 – 2” Gate

1 – 1.5” Gate

- TRANSDUCER VOID:

1 – 1” Gate

1 – 3” Gate

8. Sewage Tank Cleaning and Inspection

Furnish, labor, materials (except paint and thinner), and equipment to:

Open sewage tank, located between frames 39 & 42 on the center line. Access is through a manhole in the engine room. A second, smaller tank is built into the sewage tank, and access is through a manhole inside the main sewage tank. Both manhole covers will be removed and reinstalled at the completion of this task using new gaskets and fasteners. Covers will be cleaned, prepared, and painted before installation. The tanks will need to be cleaned and certified for personnel entry. An internal inspection will be required to determine if any metal will need to be replaced. Any additional work will be requested in writing and approved by LUMCON before proceeding. After the completion of other work, the inside surfaces of the tank will be coated as necessary in accordance with specifications provided by the paint manufacturer’s representative and LUMCON. Painting will be on a time and materials basis, with prior approval from LUMCON. Paint will be supplied by LUMCON. The total capacity of the sewage tank is approximately 1,888 gallons, and the approximate dimensions are 12’ x 3.5’ x 6’.

9. Engine Room Bilges:

Furnish labor, materials, and equipment to:

Clean engine room bilges. Remove deck plates from the engine room. Provide protective wrapping for main and auxiliary engines and for other machinery such as hydraulic pumps, water makers, and other equipment as directed. Using a pressure washing system, clean bilges of all grease, oil, loose paint, and sediment.

10. Water Tanks

Furnish labor, materials, and equipment to:

A. Open and certify gas-free for personnel entry into the potable water tank between frames 9 & 11 as directed by the Marine Superintendent or Captain. Tanks will be inspected, and any requested work will be in writing and needing approval by LUMCON before proceeding.

B. Open and certify gas-free for personnel entry into the #2 port and starboard wash water tanks between frames 11 & 18 as directed by Marine Superintendent or Captain. Tanks will be inspected, and any requested work will be in writing and needing approval by LUMCON before proceeding.

C. Open and certify gas-free for personnel entry into the #1 wash tank between frames 4 & 11 as directed by the Marine Superintendent or Captain. Tanks will be inspected, and any requested work will be in writing and needing approval by LUMCON before proceeding.

D. Open and certify gas-free for personnel entry into the forepeak ballast water as directed by the Marine Superintendent or the Captain. Tanks will be inspected, and any requested work will be in writing and needing approval by LUMCON before proceeding.

11. Fuel Tanks

Furnish, labor, materials, and equipment to:

A. Open and certify gas-free for personnel entry into #3 port and starboard fuel tanks between frames 18 & 25 as directed by the Marine Superintendent or the Captain. Tanks will be cleaned and inspected, and any additional work will be done on a time and materials basis with prior approval from LUMCON. Max capacity – 3,806 gallons each.

B. Open and certify gas-free for personnel entry into #4 port and starboard fuel tanks between frames 29 & 38 as directed by the Marine Superintendent or the Captain. Tanks will be cleaned

and inspected, and any additional work will be done on a time and materials basis with prior approval from LUMCON.  Max capacity – 3,806 gallons each.

C. Open and certify gas-free for personnel entry into #5 port and starboard fuel tanks between frames 18 & 25 as directed by the Marine Superintendent or the Captain. Tanks will be cleaned and inspected, and any requested work will be in writing and needing approval by LUMCON before proceeding. Max capacity – 1,704 gallons each.

D. Open and certify gas-free for personnel entry into fuel day tanks port and starboard between frames 52 & 55 as directed by the Marine Superintendent or the Captain. Tanks will be cleaned and inspected, and any requested work will be in writing and needing approval by LUMCON before proceeding. Max capacity – Port capacity = 1,600 & Starboard = 1,137.

E. Open and certify gas-free for personnel entry into the dirty oil/slop tank between frames 42 & 43 as directed by the Marine Superintendent or the Captain. Tanks will be cleaned and inspected, and any requested work will be in writing and needing approval by LUMCON before proceeding. Max capacity – 553 gallons.

12. Ballast Tanks

A. Open and certify gas-free for personnel entry into Forepeak S.W. Ballast tank frames 4 - Forward as directed by the Marine Superintendent or Captain. Tanks will be inspected, and any requested work will be in writing and needing approval by LUMCON before proceeding.

B.  Open and certify gas-free for personnel entry into No. 1 S.W. Ballast tank between frames 4 & 11 as directed by the Marine Superintendent or Captain. Tanks will be inspected and any requested work will be in writing and needing approval by LUMCON before proceeding.

C.  Open and certify gas-free for personnel entry into No. 6 Port and Starboard S.W. Ballast tank between frames 52 & 58 as directed by the Marine Superintendent or Captain. Tanks will be inspected, and any requested work will be in writing and needing approval by LUMCON before proceeding.

13. Hydraulic Oil Tank

Open and certify gas-free for personnel entry into Hydraulic Oil tanks between frames 38 & 42 as directed by the Marine Superintendent or the Captain. Tanks will be cleaned and inspected, and any requested work will be in writing and needing approval by LUMCON before proceeding. Max capacity – 1,211 gallons.

14. Dirty Oil Slop Tank:

Open and certify gas-free for personnel entry into the Dirty Oil Slop tank between frames 42 & 43 as directed by the Marine Superintendent or the Captain. Tanks will be cleaned and inspected, and any requested work will be in writing and needing approval by LUMCON before proceeding. Max capacity – 553 gallons each.

15. Gear Oil Tank:

Open and certify gas-free for personnel entry into the Gear Oil tank between frames 52 & 55 as   directed by the Marine Superintendent or the Captain. Tanks will be cleaned and inspected, and any requested work will be in writing and needing approval by LUMCON before proceeding. Max capacity – 440 gallons.

16. Stern Tube Oil Tank:

Open and certify gas-free for personnel entry into the Stern Tube Oil tank between frames 52 & 55 as directed by the Marine Superintendent or the Captain. Tanks will be cleaned and inspected, and any requested work will be in writing and needing approval by LUMCON before proceeding. Max capacity – 478 gallons.

17.Lube Oil Tank

Open and certify gas-free for personnel entry into the Lube Oil tank between frames 52 & 55 as directed by the Marine Superintendent or the Captain. Tanks will be cleaned and inspected, and any requested work will be in writing and needing approval by LUMCON before proceeding. Max capacity – 859 gallons.

18. Emulsifier Tank

Open and certify gas-free for personnel entry into the Emulsifier tanks between frames 52 & 55 as directed by the Marine Superintendent or the Captain. Tanks will be cleaned and inspected, and any requested work will be in writing and needing approval by LUMCON before proceeding. Max capacity – 380 gallons.

19. Remove and Repair Damaged Hull Sheet Plating, Frames, and Supports

Remove damaged hull sheet plating, frames, and supports, and make repairs to ABS specifications between frames 24 and 38, and approximately 2’ to the port of the center line of the boat extending out 12’ to the port side. This consists of replacing up to 280 sq foot of 3/8th steel sheet plating, 130 ft of 6” frames, 60 ft of 2”x2” bracing.  Once hot work is completed, sand sweep all areas of exterior new steel and areas affected by the repair. Zinc all exposed steel, apply one coat of primer and two coats of antifouling (zinc, primer, and antifouling to be

provided by LUMCON). If steel is replaced on non-fuel tank areas, then mechanically repair any burnt paint areas and apply one coat of zinc, one coat of primer, and one coat of top paint to all affected non-fuel tank areas.